# Meeting Logs

Agent-Based Game Analysis in Unity Based Upon Curiosity and RND Exploration Using PPO and SAC

Student: Raza Ullah Khan (NUM-BSCS23-28)   |   Supervisor: Dr. Malik M Ali Shahid   |   Co-Supervisor: Mr. Abdul Rafay   |   Industrial Partner: Inspired Square

# 1. Milestone Schedule (FN-01 to FN-16)

The project runs for 8 months (32 weeks), divided into 16 two-week milestones. Each meeting is held against the milestone that is current at the time.

| ID | Month | Weeks | Milestone |
| --- | --- | --- | --- |
| FN-01 | Month 1 | 1–2 | Project Initialization, Development Environment & Version Control |
| FN-02 | Month 1 | 3–4 | Hummingbirds 3D Flight Arena & Procedural Flower Setup |
| FN-03 | Month 2 | 5–6 | Agent Sensory Observations, Continuous Actions & Keyboard Testing |
| FN-04 | Month 2 | 7–8 | Python Bridge Connection & First PPO Baseline Training Run |
| FN-05 | Month 3 | 9–10 | Soft Actor-Critic (SAC) Baseline & Side-by-Side Comparison |
| FN-06 | Month 3 | 11–12 | Intrinsic Curiosity Module (ICM) Integration & Tuning |
| FN-07 | Month 4 | 13–14 | Random Network Distillation (RND) Exploration Integration |
| FN-08 | Month 4 | 15–16 | Full 6-Condition Matrix Execution Across 5 Random Seeds |
| FN-09 | Month 5 | 17–18 | Game 1 Performance Evaluation & 3D Spatial Exploration Coverage |
| FN-10 | Month 5 | 19–20 | Game 2 Platformer Environment Assembly & Grid Perception |
| FN-11 | Month 6 | 21–22 | Game 2 Exploration Evaluation & Baseline Failure Analysis |
| FN-12 | Month 6 | 23–24 | Cross-Environment Synthesis & Comprehensive Comparison |
| FN-13 | Month 7 | 25–26 | Statistical Significance Testing & Thesis Chapters 1–3 Draft |
| FN-14 | Month 7 | 27–28 | Results, Discussion Chapters (Chapters 4–6) & High-Res Figures |
| FN-15 | Month 8 | 29–30 | Industrial Partner Review (Inspired Square) & Revision Integration |
| FN-16 | Month 8 | 31–32 | Final FYP Defense, Submission & Open-Source Release |